# Nova — Session Handoff & Gap Register

Date: 2026-08-06 · Branch: main · Last commit: 5f37b642

Status: all suites green — backend 6218 · frontend 539 · e2e 73 · ruff clean

This document exists so the next session can resume with zero context loss. It

covers (1) work in flight, (2) a full-stack gap audit with evidence, and (3) a

dependency-ordered plan where each item states what it unlocks.

Every gap below was verified by reading the code or probing the running system —

none are generic best-practice suggestions.

## 0. URGENT — Secrets exposed in the working transcript

Exposed by my own diagnostic commands. Rotate before anything else.

| Secret | How it leaked | Action |
| --- | --- | --- |
| FIREWORKS_API_KEY | docker compose config rendered .env | Rotate at fireworks.ai |
| Cloudflare tunnel token — nova | pgrep -af printed --token | Zero Trust → Networks → Tunnels → Configure → Regenerate |
| Cloudflare tunnel token — whmcs | same | same |
| Cloudflare tunnel token — fox-hosting | same | same |

Tunnel rotation procedure is documented in ~/.cloudflared/nova-config.yml:

paste the new token into /etc/cloudflared/env, then

sudo systemctl restart cloudflared-nova.

Lesson for future sessions: never run docker compose config, pgrep -af,

or env without a redacting filter. Use

sed -E 's/[A-Za-z0-9_-]{40,}/<redacted>/g'.

## 1. Work in flight (voice)

Approved plan lives at ~/.claude/plans/i-want-you-to-sparkling-crown.md.

### Committed and green (5f37b642)

Silero VAD was deaf. Its ONNX graph has dynamic axes, so a wrong-shaped

input returns a meaningless probability instead of raising. Nova fed it raw

20 ms frames (320 samples) with no context prefix. Correct contract:

512-sample windows + the previous window's last 64 samples prepended

(576 wide). Measured: p=1.00 with the prefix, p≤0.06 without, on identical

audio. Fixed in speech/vad.py; pinned hermetically by

TestSileroInputContract in tests/test_voice_session.py.

CSP had no `media-src`. It falls back to default-src 'self', and a

blob: URL is not 'self' — so synthesized audio was refused on every

deployment and only there (local dev serves no CSP). Fixed in

docker/nginx/nginx.conf + k8s/charts/nova/files/nginx.conf.

POST /api/voice/speak — one-shot text→WAV, auth-gated, length-capped.

Spoken login greeting (frontend/src/core/voice/greeting.ts).

docker/docker-compose.voice.yaml overlay; parallel-range model downloader.

### Uncommitted, working, tested (19 new tests passing)

speech/devices.py — new. device: auto|cuda|cpu resolution for both

runtimes. auto picks silently; explicit cuda that falls back warns

once, loudly. This asymmetry is deliberate: silent degradation is exactly

what hid the Silero bug.

speech/engines/kokoro_tts.py — builds its own ort.InferenceSession and

uses Kokoro.from_session().

Why: kokoro_onnx probes importlib.util.find_spec("onnxruntime-gpu") —

a *distribution* name, not a module name. Hyphens are illegal in module names,

so it never matches and Kokoro stays on CPU even when GPU is installed.

speech/engines/faster_whisper_stt.py — device/compute_type resolved at

load, with a CUDA→CPU fallback because CTranslate2 reports a CUDA device from

the driver alone but links its own CUDA 12 runtime.

tests/test_speech_devices.py — new, 19 tests, no GPU required.

### GPU — resolved, with measurements

nvidia-cublas-cu12 + nvidia-cudnn-cu12 landed (2.3 GB under

site-packages/nvidia). ctranslate2 4.8.1 links libcublas.so.12 while the

host has CUDA 13.2, so these wheels are what bridge the gap.

Whisper `base`, 5 s clip, measured on this box:

| Device | Compute | Infer | RTF | vs CPU |
| --- | --- | --- | --- | --- |
| cpu | int8 | 3.158 s | 0.632 | — |
| cuda | float16 | 0.105 s | 0.021 | ~30× faster |

speech/devices.py::preload_cuda_libraries() makes this work with **no

LD_LIBRARY_PATH**. The wheels install CUDA under site-packages/nvidia/*/lib,

which is not on the linker's search path — and LD_LIBRARY_PATH cannot be fixed

from inside Python because the linker reads it at *exec* time. Loading each

library with RTLD_GLOBAL first has the same effect and needs no environment,

so uvicorn, pytest and the container CMD all get it for free. Verified: 12

libraries preloaded, device=cuda compute=float16 chosen automatically.

Kokoro — the int8 build was the real problem, not the device.

onnxruntime-gpu 1.28.0 now exposes CUDAExecutionProvider. Two bugs had to be

fixed before Kokoro could use it: the ONNX path never called the preload at all,

and onnxruntime dlopens cuDNN by its unversioned name libcudnn.so while

the wheel ships libcudnn.so.9 — a resident .so.9 does not satisfy that,

because dlopen resolves by filename, not by what is loaded.

onnxruntime.preload_dlls() handles it; the ctypes pass stays for CTranslate2,

which has no equivalent.

With that fixed, the measurement overturned an earlier decision in this session:

| Kokoro model | Device | RTF | First audio |
| --- | --- | --- | --- |
| int8 | cpu | 2.163× | 2815 ms |
| int8 | cuda | 2.156× | 2851 ms |
| fp32 | cpu | 0.392× | 510 ms |
| fp32 | cuda | 0.154× | 200 ms |

int8 is 5.5× slower than fp32 on the same CPU — the opposite of what

quantization is meant to buy, and it made the GPU nearly useless too (~547

Memcpy nodes inserted, because most int8 ops have no CUDA kernel and bounce back

to the host). I had chosen int8 earlier to save 222 MB of disk; it was costing

5.5× throughput.

Net: first audio 2815 ms → 200 ms (14×). And fp32-on-CPU alone gives

2815 ms → 510 ms, so the k3s deployment benefits without any GPU.

Defaults flipped to fp32 in scripts/fetch-voice-models.sh,

scripts/docker.sh, docker/docker-compose.voice.yaml, .env, and the

real-engine test's model preference order.

### Voice settings panel (P3) — done

Settings → Voice. Backend GET/PUT/DELETE /api/voice/config plus

POST /api/voice/transcribe; frontend voice-settings-page.tsx +

core/voice/config.ts + core/voice/capture.ts.

Three decisions worth keeping:

Writes never touch `config.yaml`. They go to

$DEER_FLOW_HOME/voice-settings.yaml and are layered over the speech:

section one level deep. Rewriting config.yaml would need either yaml.dump

(destroys all comments) or a round-trip YAML dependency for one endpoint.

`save_overrides()` calls `reset_engines()`. Engines are process

singletons — without it the panel writes a file, reports success, and keeps

using the engine built at startup. Negative-tested: removing the reset fails

exactly two tests in tests/test_voice_settings.py.

The mic test records through the same AudioWorklet the live session uses

(core/voice/capture.ts) and uploads WAV PCM16. MediaRecorder's WebM would

need ffmpeg — which is in the Dockerfile but **absent from the running dev

image**, i.e. it would fail exactly where a diagnostic matters most.

The panel shows device_requested vs device_actual and measured RTF, so a

cuda request that silently fell back, or synthesis slower than playback, is

visible instead of mysterious.

### A trap this session hit: git add -A

graphify-out/ (129 MB of generated knowledge graph) was swept into a commit.

It is intentionally committed per the note in .gitignore, so it was not

removed — but it broke tests/test_no_cross_references.py, because the graph

indexes this repo *including the guard's own docstring*, producing a

self-referential false positive. Fixed with a SKIP_PREFIXES entry for

generated output; negative-tested to confirm the guard still catches real

violations.

### The measurements that reprioritised everything

| Stage | Measured (CPU) | Note |
| --- | --- | --- |
| VAD silence wait | 600 ms | config |
| STT whisper-base int8 | 1.16 s | RTF 0.21 |
| TTS Kokoro first audio | 2.00 s short / 4.44 s long | RTF 1.12–1.51 — slower than real time |

TTS is the bottleneck, not STT — the opposite of my initial assumption.

Kokoro is reported at ~210× real-time on GPU. The fix is the model Nova already

has, on the GPU it already has.

## 2. Machine inventory — what is already running and unused

Probed live. All are on 127.0.0.1 unless noted.

| Service | Port | Version | Nova uses it? |
| --- | --- | --- | --- |
| pgvector | 5438 | pgvector 0.8.6 on pg16 | ❌ Nova has no vector search at all |
| SearXNG | 8090 | JSON API → HTTP 200 | ❌ integration exists, unconfigured |
| llama.cpp | 18082 | a local 9B GGUF, 16k ctx, on GPU | ❌ |
| Meilisearch ×2 | 7700 / 7701 | v1.11 | ❌ |
| MinIO ×2 | 9010 / 9020 | latest | ❌ artifacts are on local disk |
| Redis ×4 | 6380–6382 | 7 / 8-alpine | ❌ not configured |
| GVM/OpenVAS | 9390–9392 | — | ❌ |

Hardware: RTX 3060, 12 GB (6.0 GB free — llama.cpp holds 5.4 GB),

CUDA 13.2, 12 cores, 30 GB RAM, 80 GB disk. Docker GPU passthrough **verified

working** (nvidia runtime registered; a test container saw the GPU).

Doc tooling present: python-docx, libreoffice/soffice. No pandoc.

## 3. Gap register

Ordered by dependency. Tier N cannot start until Tier N−1 lands.

### Tier 0 — Foundations (unlock everything downstream)

#### G1. GPU runtime not installed → *unlocks G4, G8, and voice P1/P2*

Evidence: onnxruntime 1.20.1 reports only

['AzureExecutionProvider', 'CPUExecutionProvider']. ctranslate2 wants

libcublas.so.12; host has CUDA 13.2.

Fix: finish nvidia-cublas-cu12 + nvidia-cudnn-cu12; swap

onnxruntime → onnxruntime-gpu in the voice extra

(backend/packages/harness/pyproject.toml), forwarded from the root

backend/pyproject.toml — *the same forwarding gap that broke

uv sync --extra voice before.*

Unlocks: Kokoro GPU (2.0 s → <100 ms), Whisper GPU, GPU embeddings, GPU OCR.

#### G2. SQLite backend blocks pgvector → *unlocks G4, G5*

Evidence: config.yaml:251 → backend: sqlite.

Fix: add a Postgres profile pointing at the already-running

apex-seo-postgres (127.0.0.1:5438, role apex_seo) — or a dedicated

nova database on it. Add psycopg[binary] + pgvector.

database is in STARTUP_ONLY_FIELDS → requires a gateway restart.

Note: Nova already has Alembic migrations under

persistence/migrations/, so this is a config + migration job, not new code.

### Tier 1 — Zero-dependency quick wins (do these first; nothing blocks them)

#### G3. web_fetch is on Jina, which 401s without a key

Evidence: config.yaml:85 → deerflow.community.jina_ai.tools:web_fetch_tool.

This is the failure Nova reported in its own self-audit this session.

A keyless fallback was added, but the primary is still a keyed cloud service.

Fix: point search/fetch at the running SearXNG. Nova already ships

deerflow/community/searxng/ — this is config only.

```yaml

# config.yaml:81-85

use: deerflow.community.searxng.tools:web_search_tool

# SEARXNG_BASE_URL=http://127.0.0.1:8090  (set in .env)

`

Value: deletes a paid dependency and an entire class of runtime failure.

#### G4. Every memory extraction + title burns cloud tokens

Evidence: config.yaml:239 memory.model_name: null, config.yaml:210

title.model_name: null → both fall through to the main model

(minimax-m3, config.yaml:218).

Fix: register the already-running llama.cpp as an OpenAI-compatible

model and point the background tasks at it:

```yaml

models:

name: local-llama

use: langchain_openai:ChatOpenAI

model: <the alias llama.cpp reports at /v1/models>

base_url: http://127.0.0.1:18082/v1

api_key: "not-needed"

memory:  { model_name: local-llama }

title:   { model_name: local-llama }

`

Caveat: the local model's quality for *structured fact extraction* is unverified.

Gate on a comparison run before switching permanently.

#### G5. Redis support exists but is unconfigured → single worker, volatile runs

Evidence: packages/harness/pyproject.toml:75 declares a redis extra;

runtime/stream_bridge/redis_provider.py, runs/distributed_lock.py and

runs/cancel_signal.py all implement it — but stream_bridge **does not

appear in config.yaml at all**, so the in-memory default is used.

Fix: uv sync --extra redis, then add a stream_bridge section pointing

at a running Redis (127.0.0.1:6380). Also STARTUP_ONLY_FIELDS → restart.

Unlocks: multiple gateway workers, and run state surviving a restart.

### Tier 2 — Retrieval (requires G1 for speed, G2 for storage)

#### G6. Memory recall is ranked by confidence, never by relevance ⚠️ biggest win

Evidence: agents/memory/prompt.py:380

```python

ranked_facts = sorted(..., key=lambda fact: _coerce_confidence(...), reverse=True)

`

There is no query parameter anywhere in the injection path. Combined with

max_facts: 100 (config.yaml:240) and max_injection_tokens: 2000

(config.yaml:243), Nova forgets by design and injects its most-confident

facts about *anything* regardless of what you asked.

Verified absent: 0 files matching qdrant/chroma/lancedb/pgvector/faiss/rerank.

The 3 hits for "vector"/"embedding" are unrelated senses of the words.

Fix: fastembed (ONNX, no torch — same constraint the voice stack

already respects) + pgvector. Embed facts on write; retrieve top-k by cosine

similarity to the current turn, then fill the remaining budget by confidence.

Requires: G2. Unlocks: G7, G8.

#### G7. No document/workspace RAG

Nova can read files it is told about, but cannot answer "where did we handle

X" across a large workspace semantically. workspace/ provides AST/symbol

search — lexical, not semantic.

Fix: chunk + embed workspace and uploads into the same pgvector store.

Requires: G6.

#### G8. No reranker → retrieval quality plateaus

Fix: a small ONNX cross-encoder over the top ~50 candidates. Cheap on GPU.

Requires: G6 (nothing to rerank before that).

### Tier 3 — Independent capability gaps

#### G9. No OCR — scanned documents are invisible

Evidence: 0 hits for ocr/docling/tesseract/paddleocr. markitdown handles

digital PDFs only; a photographed invoice yields nothing.

Fix: rapidocr-onnxruntime (ONNX, reuses the existing runtime) or IBM

docling (MIT, layout + tables). Hook into CONVERTIBLE_EXTENSIONS in

utils/file_conversion.py — the same hook the voice plan uses for audio.

Feeds: G7 (RAG over scanned documents).

#### G10. 6218 tests, none testing whether Nova is *good*

tests/test_replay_golden.py is deterministic replay — it catches

serialization drift, not answer quality. A prompt change can silently degrade

the agent with every test still green.

Fix: Langfuse is already wired (deerflow/tracing/) and has datasets +

scoring. Largely wiring, not a new dependency. promptfoo if you want it in CI.

#### G11. Artifacts on local disk only

MinIO (S3-compatible) is running on 9010/9020, unused. Matters for durability

and multi-node; not urgent single-node.

#### G12. Frontend observability + long-thread performance

Evidence: 0 hits for react-virtual/react-window/virtuoso, sentry,

web-vitals, PWA. Error boundaries exist (5 files).

Fix: virtualize the message list before very long threads become janky;

add web-vitals if you want real user metrics. Low priority.

## 4. Recommended execution order

┌─ Tier 1 (no dependencies — do first, ~1 session)
  │    G3  SearXNG search .......... config only
  │    G4  local model for memory/title ... config only
  │    G5  Redis stream bridge ..... config + extra
  │
  ├─ Tier 0 (foundations, run in parallel with Tier 1)
  │    G1  GPU runtime ............. unblocks voice P1/P2 + fast embeddings
  │    G2  Postgres/pgvector ....... unblocks all retrieval
  │
  ├─ Tier 2 (needs G1 + G2)
  │    G6  semantic memory ......... ⚠ biggest single improvement
  │    G7  workspace/document RAG
  │    G8  reranker
  │
  └─ Tier 3 (independent)
       G9  OCR      G10 evals      G11 MinIO      G12 frontend

Finish the approved voice plan (P1–P7) alongside Tier 0/1 — it is already

half-implemented and blocked only on G1.

## 5. Verification (must stay green throughout)

# Backend — baseline 6218 passed / 0 failed
cd backend && PYTHONPATH=. uv run pytest tests/ -q
DEERFLOW_VOICE_MODEL_DIR=~/.cache/nova/voice PYTHONPATH=. \
  uv run pytest tests/test_voice_engines_real.py -v     # 10, none skipped
uv run ruff check app packages tests

# Frontend — baseline 539 unit / 73 e2e
cd frontend && pnpm test && pnpm typecheck && pnpm lint
E2E_PORT=3111 CI=1 pnpm exec playwright test --project=chromium

# Infra
docker run --rm -v "$PWD/docker/nginx:/n:ro" nginx:alpine \
  sh -c "mkdir -p /var/log/nova && nginx -t -c /n/nginx.conf"
helm template nova k8s/charts/nova -f k8s/charts/nova/values-staging.yaml >/dev/null

### Environment traps that cost time this session

.env exports DEER_FLOW_CONFIG_PATH=/app/config.yaml (a *container* path)

into every uv run. Pass both explicitly outside Docker:

```bash

DEER_FLOW_CONFIG_PATH=$PWD/../config.yaml \

DEER_FLOW_EXTENSIONS_CONFIG_PATH=$PWD/../extensions_config.json ...

`

Playwright: port 3000 is taken by an unrelated project and

reuseExistingServer will happily test *it*. Always E2E_PORT=3111 CI=1.

nginx -t in a bare container fails on a missing /var/log/nova; mkdir -p

first or you get a false negative.

The gateway is a container (deer-flow-gateway); host :8001 is not it.

Use docker exec … /app/backend/.venv/bin/python for in-container checks.

Auth is on (production env), so /api/* returns 401 to plain curl.

## 6. Design rules learned here — apply to all future work

Silent fallbacks hide catastrophic bugs. The deaf VAD, the always-CPU

Kokoro, and the lying /api/voice/status were all silent degradations that

kept tests green. Any fallback must warn once, loudly.

Dynamic-axis ONNX models accept wrong-shaped input and return garbage.

Assert expected shape explicitly; add a hermetic test that pins the tensor

width so CI catches it without weights.

Measure before prioritising. I spent effort on STT when TTS was 2× worse.

Deployment-only traps are invisible on `make dev`, which serves no nginx

headers. CSP media-src, Permissions-Policy, and WS Upgrade all bit

here. tests/test_nginx_preview_headers.py is the guard — extend it.

Negative-test every guard. Break the fix, confirm exactly the intended

tests fail, restore. Several "passing" tests were passing vacuously.